IT.pdf (v1.1, Dec 22, 2025) Alignment — assuming monorepo is the target

- ✅ Matches: core ticket lifecycle/statuses; requester/agent flows; internal vs public replies; team routing rules (keyword-based); ticket audit events; outbound email pipeline; admin CRUD for teams/categories/routing/SLA policies.

- 🟡 Partial: SLA tracking (due dates + pause logic exist, but no SLA instance model, breach worker, or escalation actions); notifications (no inbound email, templates, or digests); auditability (no access logs/admin-change audit viewer); routing strategies (no round-robin/skills/on-call).

- ❌ Missing: inbound email + threading + auto-reopen; attachments + malware scanning; ticket sharing with other teams; tags/custom fields; @mentions→watchers; reporting (SLA compliance, backlog aging, trends); SSO (Azure AD/OIDC).

- Doc drift: sprint-status.md says followers aren’t implemented, but followers + API/UI are present; slas.md says SLA policies aren’t implemented, but they are (partial).

Sprint Plan Mapping (from IT.pdf)

- Sprint 1: mostly done except CI/CD and SSO.

- Sprint 2: done (ticketing core, agent console, notes/replies, outbound email).

- Sprint 3: partial (routing + admin + ticket audit events done; attachments missing).

- Sprint 4: largely pending (inbound email + SLA engine + breach worker).

- Sprint 5–6: pending (reporting, performance hardening, UAT/rollout).

Next Steps (recommended order)

Choose the source-of-truth codebase (monorepo vs ticketing-system/) and decide whether to port missing features or consolidate stacks.

- Implement inbound email + threading (tokenized subject/reply-to) + auto-reopen on requester reply.

- Build the SLA engine: SLA instance model or equivalent, breach worker, escalation actions, business-hours calendars.

- Add attachments end-to-end (storage, AV scan hook, API + UI upload/download).

- Expand auditability: admin-change audit events + access logs + viewer UI.

- Deliver reporting (SLA compliance, backlog aging, trends) and replace demo auth with Azure AD/OIDC.

Development Stage
You’re past Sprint 3 and part-way through Sprint 4. Sprint 1–2 core ticketing and Sprint 3 routing/admin/attachments/audit are largely implemented, and Sprint 4’s SLA engine + breach worker are implemented, but inbound email is still missing (Sprint 4/5 item). Reporting/perf hardening/UAT are not started. This aligns with sprint.md (last updated Jan 29, 2026) but the code has moved further on SLA than that doc suggests.

Completed (verified in code)

- Core ticket lifecycle, requester/agent flows, internal vs public replies, status transitions, triage board, assignment, transfer, bulk actions: apps/api/src/tickets/*, TicketsPage.tsx, TriageBoardPage.tsx, TicketDetailPage.tsx, BulkActionsToolbar.tsx.

- Team routing rules (keyword-based) + round-robin assignment strategy: routing.service.ts, schema.prisma, tickets.service.ts.

- SLA policy admin UI + SLA instance sync + breach/at-risk worker + escalation notifications: SlaSettingsPage.tsx, sla-engine.service.ts, sla-breach.service.ts, schema.prisma.

- Notifications: email outbox + queue + SMTP, plus in-app notifications UI/API: apps/api/src/notifications/*, NotificationCenter.tsx.

- Attachments upload/download in UI + API (local storage): tickets.service.ts, attachments.controller.ts, TicketDetailPage.tsx.

- Ticket followers/watchers: tickets.service.ts, TicketDetailPage.tsx.

- Ticket event audit stream and status timeline (limited to status change events): schema.prisma, TicketDetailPage.tsx.

Partially Implemented

- Attachments: stored locally and marked CLEAN, but no malware scanning integration or object storage wiring: tickets.service.ts.

- Audit trail: TicketEvent exists, but no access logs or admin-change audit viewer: schema.prisma, TicketDetailPage.tsx.

- Routing strategies: queue-only and round-robin only; no skill-based/on-call assignment: schema.prisma, tickets.service.ts.

- SLA: policy + instance + breach worker are present, but business hours/holiday calendars are not implemented and due dates are simple hour offsets: tickets.service.ts, sla-engine.service.ts.

- Notifications: email + in-app are present, but no template management, digests, or Teams/Slack: apps/api/src/notifications/*.

Pending (from IT.pdf / sprint.md, not found in code)

- Inbound email intake, threading, reply-token parsing, auto-reopen: no inbound email handler or webhook endpoints found in apps/api/src.

- Reporting dashboards (SLA compliance, backlog aging, trends, agent metrics): ReportsPage.tsx is placeholder; no reports API module exists.

- SSO/OIDC integration; current auth is demo header-based: auth.guard.ts.

- Ticket sharing with other teams (explicit share without transfer): no /share endpoints or UI.

- Tags/custom fields, @mentions, parent/child linking.

- Performance hardening (rate limiting, idempotency keys, caching/index tuning), UAT/rollout runbooks, Teams message intake.

Doc Drift / “Implemented but docs say not”

- ToDo Ticketing doc says SLA is partial; codebase includes SlaInstance, SlaEngineService, and SlaBreachService with escalation + notifications.

- ToDo doc says followers aren’t implemented; followers exist in API + UI (tickets.service.ts, TicketDetailPage.tsx).

If you want, I can produce a feature-by-feature checklist mapped directly to IT.pdf sections and mark each as Done/Partial/Missing.